Business Requirements Document

AI Changelog & Release Notes Generator (“ChangeLogScriptGenerator”)

Owner: Srikanth Pusapati · Version 1.0 · July 31, 2026 · Status: Draft

# 1. Executive Summary

Small development teams and solo builders ship software constantly but rarely communicate it well. Writing customer-facing changelogs and release notes is pure toil: it is repetitive, low-status work that gets skipped, done badly, or done at 11 PM before a launch. This project builds a tool that converts raw engineering activity (Git commits, merged pull requests, and issue references) into polished, audience-appropriate changelogs and release announcements using an LLM pipeline.

The product starts as a free CLI and GitHub Action (community distribution, zero infrastructure), and graduates into a hosted SaaS with team plans at $15–29/month once validated. The primary strategic goal is durable, compounding side income built at 5–15 hours/week, with the developer community (friends, colleagues, open-source maintainers, HN/Reddit/Discord) as the first distribution channel.

# 2. Problem Statement

- Release notes are written manually from memory or by skimming git log, taking 30–90 minutes per release and often shipping late or not at all.

- Raw commit messages are written for engineers (“fix null check in webhook retry”), not customers (“Webhooks now retry reliably”). Translating between the two audiences is the actual hard part.

- Existing options are either heavyweight product-marketing suites, or naive “dump commits into a template” scripts that produce output nobody would publish.

- Teams that do publish changelogs consistently see measurable gains in user trust, feature adoption, and reduced “what changed?” support tickets — the value is known, the toil is the blocker.

# 3. Goals, Success Metrics & Kill Criteria

## 3.1 Goals

- G1 — Ship fast: a working CLI MVP within 2 weekends; a GitHub Action within 4 weeks.

- G2 — Validate demand: 20+ email signups or 10+ active repos using the free tool within 6 weeks of launch.

- G3 — Monetize: first paying team within 3 months of the hosted version going live.

- G4 — Learn: use this build to master LLM engineering patterns (structured output, evals, agentic workflows) transferable to future AI-for-SMB products.

## 3.2 Success Metrics

| Metric | Target | Measured by |
| --- | --- | --- |
| Time-to-changelog for a release | < 2 minutes (vs 30–90 min manual) | User feedback / demo timing |
| Output acceptance rate | ≥ 80% of generated entries published with light edits | Diff between generated and published |
| Free tool adoption | 20+ signups or 10+ repos in 6 weeks | GitHub installs, landing page emails |
| Community engagement | 1 useful launch thread (HN/Reddit) + 5 friends using it | Manual tracking |
| Revenue (Phase 3) | First paying team in 90 days of SaaS launch | Stripe |

## 3.3 Kill Criteria (pre-committed)

If after 6 weeks of the free tool being public there are fewer than 20 signups AND no one has agreed to pay or pre-order the hosted version, archive the project in PersonalProjects with a written retro and move to the next shortlist idea (Webhook Observability Dashboard). Do not extend the deadline; extend only if there is clear qualitative pull (users asking for the hosted version unprompted).

# 4. Target Users & Personas

| Persona | Context | Pain | What they buy |
| --- | --- | --- | --- |
| Indie hacker / solo founder | Ships weekly, markets alone | No time; changelog is marketing they skip | One-command polished release notes |
| Small SaaS team lead (2–10 devs) | Biweekly releases, has customers | Devs won't write; PM rewrites badly | Consistent, on-brand changelog with approval flow |
| Open-source maintainer | Tags releases on GitHub | Release notes are raw commit dumps | Free Action that writes human release notes |
| DevRel / PM (Phase 3) | Owns comms for a product | Chasing engineers for 'what shipped' | Auto-drafted announcements from merged PRs |

# 5. Scope

## 5.1 In Scope — Phase 1 (CLI MVP)

- Collect commits and merged PRs between two Git refs (tag-to-tag, or last N days).

- Classify changes: Features, Improvements, Bug Fixes, Breaking Changes; filter internal noise (chore, ci, test).

- LLM rewrite into customer-facing language with configurable tone (professional / friendly / technical) and audience.

- Render Markdown (Keep-a-Changelog style) and GitHub Release format; write to file or stdout.

- Config file (.changelog.yml) for tone, audience, sections, and ignore rules.

## 5.2 In Scope — Phase 2 (GitHub Action)

- Trigger on tag push; open a PR updating CHANGELOG.md and/or publish GitHub Release notes automatically.

- Human-in-the-loop by default: output arrives as a PR for review, never a silent commit.

## 5.3 In Scope — Phase 3 (Hosted SaaS, post-validation)

- GitHub App with dashboard, hosted public changelog pages, Slack/email announcements, team styles, Stripe billing.

## 5.4 Out of Scope (for now)

- Jira/Linear ingestion (Phase 3+ backlog), GitLab/Bitbucket support, in-app changelog widgets, localization, mobile apps.

# 6. Functional Requirements

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-1 | Collect commits + merged PR titles/bodies/labels between two refs via git and the GitHub API | Must | 1 |
| FR-2 | Parse Conventional Commits prefixes (feat/fix/chore…) when present; degrade gracefully when absent | Must | 1 |
| FR-3 | Classify each change into Features / Improvements / Fixes / Breaking; drop internal-only changes | Must | 1 |
| FR-4 | Generate customer-facing prose via LLM with configurable tone and audience | Must | 1 |
| FR-5 | Enforce structured LLM output (JSON schema) and validate before rendering; retry once on invalid output | Must | 1 |
| FR-6 | Render Markdown changelog + GitHub Release notes; idempotent re-runs | Must | 1 |
| FR-7 | Read settings from .changelog.yml (tone, audience, sections, ignore globs, breaking-change labels) | Must | 1 |
| FR-8 | Run as GitHub Action on tag push; open PR with generated changelog | Must | 2 |
| FR-9 | Publish GitHub Release notes via API on approval | Should | 2 |
| FR-10 | Redact secrets/internal URLs from prompts before sending to the LLM | Must | 1 |
| FR-11 | Hosted dashboard, public changelog page, Slack/email digests, billing | Could | 3 |

# 7. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | End-to-end generation < 60s for a release of ≤ 200 commits. |
| Cost | LLM cost < $0.05 per typical release (batch changes into one call; use a mid-tier model). |
| Privacy | Only commit/PR metadata leaves the machine; never source code diffs by default. Document this clearly — it is a selling point. |
| Reliability | Deterministic pipeline around a non-deterministic LLM: schema validation, one retry, then fail loudly with raw grouped output as fallback. |
| Security | API keys via env vars / Action secrets only; never logged. No code execution from LLM output. |
| Usability | Zero-config first run must produce something publishable on a repo with decent commit messages. |

# 8. Monetization & Pricing

- Free tier (forever): CLI + GitHub Action, public repos, community goodwill and distribution engine.

- Pro — $15/mo per team: private repos via hosted app, custom tone/brand voice, hosted changelog page.

- Team — $29/mo: Slack/email announcements, multiple repos, approval workflow, analytics on changelog views.

Rationale: free open-source core is the marketing channel (GitHub Marketplace, HN, dev communities); revenue comes from convenience and hosting, which teams pay for happily once the free tool proves value.

# 9. Risks & Assumptions

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Low moat — easy to copy | High | Win on distribution (Marketplace, community), polish, and vertical features (approval flow, brand voice). Ship fast; brand beats clone. |
| Bad commit messages produce bad output | Medium | Lean on PR titles/bodies (usually better), classification prompt tuned for messy input, and clear docs on getting good output. |
| Teams distrust sending data to an LLM | Medium | Metadata-only by default, bring-your-own-API-key mode, clear privacy doc. |
| Motivation fade at 5–15 hrs/wk | Medium | Pre-committed kill criteria; small shippable phases; deliver to friends early for feedback dopamine. |
| GitHub Marketplace/API policy changes | Low | Core is a portable CLI; Action is a thin wrapper. |

Assumptions: target users have GitHub-centric workflows; an LLM API key (or ours, metered) is acceptable; English-only output is fine for validation.

# 10. Validation Plan

- Weeks 1–2: Build CLI MVP; run it on 3 real repos (yours + 2 friends'). Publish output samples.

- Weeks 3–4: GitHub Action + README + landing page with email capture. Hand to 10 dev friends; ask each for one honest complaint.

- Weeks 5–6: Launch threads (Show HN, r/webdev, dev Discords). Track signups/installs. Interview every active user.

- Gate: ≥ 20 signups or 10 active repos → build hosted Pro. Otherwise archive with retro per kill criteria.