Build Phases & AI Learning Roadmap

From weekend CLI → community tool → paid SaaS → AI-for-SMB capability

Owner: Srikanth Pusapati · Version 1.0 · July 31, 2026

# Part A — Build Phases

Each phase ends with something you can put in front of real people. Budget assumes 5–15 hrs/week. Dates assume a start the week of Aug 3, 2026.

| Phase | When | Build | Deliver to whom | Exit criteria |
| --- | --- | --- | --- | --- |
| 0. Setup | Aug 3 (1 evening) | GitHub repo ChangeLogScriptGenerator, push docs/ (these files), uv project skeleton | — | Repo live, CLI --help runs |
| 1. CLI MVP | Aug 3–16 | Collector → classifier → LLM → Markdown (steps in Design doc §7) | Yourself + 2 dev friends' repos | Publishable changelog from a real repo in <2 min |
| 2. GitHub Action + polish | Aug 17–30 | action.yml, README with GIF demo, PyPI release, sample outputs | 10 dev friends, your team at work, 1–2 Discords | 5 people ran it; 5 honest complaints collected |
| 3. Public launch + validation | Aug 31–Sep 13 | Landing page w/ email capture, Show HN + r/webdev posts, GitHub Marketplace listing | Communities | Gate: ≥20 signups or 10 active repos, else archive w/ retro |
| 4. Hosted Pro | Sep–Oct | GitHub App, dashboard, hosted changelog pages, Stripe ($15/29) | Waitlist from Phase 3 | First paying team |
| 5. Compound | Nov+ | Slack/email digests, brand voice, Jira/Linear ingest, approval flow | Paying users' requests only | $500 MRR → graduate out of PersonalProjects |

## Weekly operating rhythm

- 2 build sessions (2–3 hrs each, calendar-blocked) + 1 distribution hour (show someone, post somewhere, answer users) + 30 min learning (Part B). Distribution hour is not optional — it is the difference between a repo and a product.

# Part B — AI/LLM Learning Roadmap

Structured so every topic is learned by shipping a piece of this project, then generalized. Order matters — each stage unlocks the next.

## Stage 1 — LLM engineering fundamentals (Aug, alongside Phases 1–2)

- Prompt engineering: system vs user prompts, few-shot examples, tone control. Practice: your release.j2 template. Read: Anthropic prompt-engineering docs (docs.claude.com), OpenAI cookbook.

- Structured outputs: JSON schema constraints, validation, retry-with-feedback. Practice: llm.py. This single skill separates demo-builders from production-builders.

- Token economics: counting, batching, model-tier selection. Practice: your <$0.05/release budget.

- Evals: build the 10-case eval file from Design doc §8; learn LLM-as-judge grading. Read: Anthropic evals guide; look at promptfoo as tooling.

## Stage 2 — Agentic patterns (Sep–Oct, alongside Phases 3–4)

- Tool use / function calling: let the model call functions (e.g., 'fetch_pr_details') instead of pre-feeding everything. Practice: upgrade the classifier to request extra context only when needed.

- Agent loops: plan → act → observe → repeat; when agents beat pipelines (rarely!) and how to bound them. Read: Anthropic's 'Building effective agents' essay — the pipeline-first philosophy in your design doc comes from it.

- MCP (Model Context Protocol): build a tiny MCP server exposing 'generate_changelog' as a tool — instantly usable from Claude Desktop/Code. Great demo for dev friends and a marketable skill on its own.

- Claude Agent SDK / frameworks: study one framework deeply (Claude Agent SDK or LangGraph) by building the Phase-4 'draft announcement + await approval + publish' flow as a small stateful agent.

## Stage 3 — Productizing AI for SMBs (Oct+, alongside Phase 5)

- RAG basics: embeddings, chunking, retrieval. Practice: 'ask your changelog' search box on hosted pages — small, real, demoable.

- Ops for AI products: logging LLM calls, cost dashboards, fallbacks, versioned prompts as deploys. Practice: hosted Pro's admin page.

- Packaging AI as a service: study productized-service models (fixed-scope AI automations for small businesses: intake bots, report generators, back-office pipelines). Your changelog tool is the portfolio proof.

# Part C — The Transformation Path (→ AI SMB)

The end-state is not 'one changelog tool'; it is you as a person who can reliably turn a business's toil into an AI-powered product. The route:

- Ship one real AI product end-to-end (this project): pipeline design, structured outputs, evals, cost control, distribution, billing. This vocabulary + repo is your credibility asset.

- Teach in public: write 3–5 short posts as you build ('How I keep my LLM under $0.05/release', 'Structured outputs saved my changelog bot'). Post where you launched. This compounds into inbound interest — the community delivery you asked for.

- Do 1–2 paid AI automations for people you know: a friend's business, a local company — fixed scope, fixed price ($1–5K): an intake summarizer, a quote generator, a report writer. Reuse the exact pipeline skeleton from this project.

- Choose the compounding lane by December: (a) grow the SaaS if MRR is moving, (b) productized AI-automation studio for SMBs if service demand is stronger, or (c) both with the SaaS as lead magnet. Decide with data from steps 1–3, and record the decision in PersonalProjects.

## Curated resource list

- Anthropic: docs.claude.com (prompting, tool use, Agent SDK), 'Building Effective Agents' essay, Anthropic cookbook on GitHub.

- OpenAI Cookbook (structured outputs, evals patterns) — read for patterns even if you ship on Claude.

- MCP: modelcontextprotocol.io quickstart — build your first server in an evening.

- Evals tooling: promptfoo (open source) — wire your eval file into it in Stage 1.

- Communities: Hacker News, r/SideProject + r/webdev, Indie Hackers, MicroConf Connect, local AI meetups (great for finding SMB automation clients).

- Business of micro-SaaS: 'The SaaS Playbook' (Rob Walling), Indie Hackers interviews of changelog/dev-tool founders.