Technical Design Document

AI Changelog & Release Notes Generator — Architecture, Diagrams & Build Steps

Owner: Srikanth Pusapati · Version 1.0 · July 31, 2026

# 1. Design Principles

- Deterministic shell, probabilistic core. Everything around the LLM call (collection, classification rules, rendering, git operations) is plain deterministic code. The LLM does exactly one job: rewrite grouped facts into audience-appropriate prose, returning JSON that is schema-validated.

- Human in the loop. Output lands as a PR or draft release, never an unreviewed publish.

- Metadata only. Commit messages, PR titles/bodies and labels go to the LLM — never source diffs by default.

- Portable core. The generator is a plain Python package; CLI, GitHub Action, and future SaaS are thin adapters around it.

# 2. High-Level Architecture (Component View)

Figure 1 — Component diagram: sources → pipeline → outputs. Dashed edges are later phases.

## Component responsibilities

| Component | Responsibility | Implementation |
| --- | --- | --- |
| Collector | Fetch commits and merged PRs between two refs (tags, SHAs, or dates) | git CLI via subprocess + GitHub REST API (requests); paginate; cache to JSON |
| Normalizer | Unify commits/PRs into one ChangeItem model; parse Conventional Commit prefixes, PR labels, linked issues | Pure Python, dataclasses; unit-testable |
| Classifier | Bucket into Features / Improvements / Fixes / Breaking; drop noise (chore, ci, deps, test) | Rules first (prefix/label maps); LLM assist only for unlabeled leftovers |
| Prompt Builder | Assemble system + user prompt: grouped changes, tone, audience, product context, few-shot examples | Jinja2 templates versioned in-repo |
| LLM Client | One API call per release; JSON-schema-constrained output; 1 retry on validation failure | Anthropic/OpenAI SDK behind a small interface |
| Renderer | Markdown (Keep-a-Changelog), GitHub Release body, JSON | Jinja2 templates; idempotent |
| Output Adapters | Write file, open PR, publish release; later Slack/email/pages | GitHub API; Action uses GITHUB_TOKEN |

# 3. Generation Flow (Sequence View)

Figure 2 — Sequence: tag push → collect → classify → LLM → validated render → PR for human review.

Key detail: steps 6–9 form the reliability loop. The generator validates the LLM's JSON against a schema; on failure it retries once with the validation error appended; on second failure it falls back to a rule-based render of the grouped changes so the pipeline never blocks a release.

# 4. Deployment Evolution

Figure 3 — Same core package deployed three ways as the project matures.

# 5. Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Language | Python 3.12 | Your daily driver; fastest path; rich SDKs |
| CLI framework | Typer + Rich | Clean CLI with near-zero boilerplate |
| LLM | Claude (Haiku/Sonnet tier) or GPT mini-tier, behind an interface | Cheap per release; easy to swap; bring-your-own-key mode later |
| Prompting | Jinja2 templates + JSON schema outputs | Versionable, testable prompts; no silent format drift |
| Validation | Pydantic v2 | Schema for ChangeItem and LLM response |
| GitHub integration | REST API via requests; Action = composite action running the CLI | No framework needed at this scale |
| Packaging | uv + pyproject.toml; publish to PyPI | pipx install changelog-gen |
| Phase-3 SaaS | Next.js on Vercel + Postgres (Neon/Supabase) + Stripe | Solo-friendly, near-zero ops |

# 6. Data Model & LLM Contract

## 6.1 ChangeItem (internal model)

class ChangeItem(BaseModel):

id: str                 # sha or PR number

source: Literal['commit', 'pr']

title: str              # commit subject or PR title

body: str | None        # PR body (truncated)

labels: list[str]       # PR labels

kind: Literal['feature','improvement','fix','breaking','internal']

refs: list[str]         # linked issues '#123'

## 6.2 LLM response schema (enforced)

{

"version": "v1.4.0",

"headline": "one-sentence release summary",

"sections": [

{ "name": "Features",

"entries": [ { "text": "customer-facing sentence",

"source_ids": ["#482", "a1b2c3"] } ] }

]

}

Every generated entry must cite the source_ids it was derived from — this makes review trivial (the PR diff links prose back to commits) and is your anti-hallucination guard: entries with unknown ids are rejected in validation.

## 6.3 Prompt design (summary)

- System prompt: role (“you write customer-facing release notes”), tone/audience from config, hard rules (no invented features, one sentence per entry, cite source_ids, skip internal jargon).

- User prompt: product one-liner from config, grouped ChangeItems as compact JSON, 2 few-shot examples of good entries (bad commit → good entry).

- One call per release, not per change — cheaper and lets the model dedupe related commits into one entry.

# 7. Exact Build Steps — Phase 1 CLI

Repository layout to create (this is the folder pushed to GitHub as ChangeLogScriptGenerator):

ChangeLogScriptGenerator/

├─ pyproject.toml

├─ README.md

├─ .changelog.yml            # example config

├─ action.yml                # Phase 2: composite GitHub Action

├─ src/changelog_gen/

│   ├─ __init__.py

│   ├─ cli.py                # Typer entrypoint

│   ├─ collect.py            # git + GitHub API

│   ├─ models.py             # ChangeItem, LLMResponse (Pydantic)

│   ├─ classify.py           # rules-first bucketing

│   ├─ llm.py                # provider interface + retry/validate

│   ├─ prompts/release.j2    # versioned prompt template

│   └─ render.py             # markdown / release templates

├─ tests/

└─ docs/                     # BRD, this design doc, diagrams

- Bootstrap (1 evening). uv init, add typer, rich, pydantic, requests, jinja2, pyyaml, anthropic. Wire `changelog-gen --help`. Commit, push to GitHub.

- Collector (1 evening). `git log prev_tag..new_tag --pretty` via subprocess for commits; GitHub API `/repos/{o}/{r}/pulls?state=closed` filtered to merged-in-range for PRs. Auto-detect previous tag with `git describe --tags --abbrev=0 <tag>^`. Dump raw JSON — verify on a real repo before going further.

- Normalize + classify (1 evening). Map conventional prefixes and PR labels to kinds; drop internal kinds; leftovers default to 'improvement'. Unit-test with messy real-world messages.

- LLM call (1–2 evenings). Jinja2 prompt → one API call → parse JSON → Pydantic validate (including source_ids exist) → retry once with error feedback → rule-based fallback. This module is where you learn structured outputs properly.

- Render + ship (1 evening). Markdown and Release templates; `changelog-gen generate --from v1.3.0 --to v1.4.0 --style friendly`. Run on your repos and 2 friends' repos; iterate on the prompt with real output.

- Phase 2 — Action (1 weekend). action.yml (composite): checkout with fetch-depth 0, setup Python, pip install your package, run generate, then peter-evans/create-pull-request to open the changelog PR. Trigger: push tags 'v*'. Secrets: ANTHROPIC_API_KEY; GITHUB_TOKEN is built in.

## Example .changelog.yml

product: "Acme API — payments infrastructure for indie SaaS"

tone: friendly            # professional | friendly | technical

audience: customers       # customers | developers | internal

sections: [Features, Improvements, Bug Fixes, Breaking Changes]

ignore:

- "chore(*"

- "ci:*"

- "bump *"

breaking_labels: [breaking, breaking-change]

llm:

provider: anthropic

model: claude-haiku     # cheap tier is plenty for this task

# 8. Testing & Quality

- Unit tests: normalizer and classifier on a corpus of ugly real commit messages (collect these from day one — they become your eval set).

- Golden tests: 3 frozen releases with recorded LLM responses (VCR-style) so refactors don't silently change output.

- Prompt evals: a 10-case eval file (input changes → expected qualities checklist: no hallucinated features, correct bucketing, cites sources). Run manually per prompt change in Phase 1; automate with an LLM grader in Phase 2. This is deliberately your on-ramp to LLM evals as a skill.

# 9. Cost & Operations

- Typical release (≤50 changes) ≈ 3–5K input tokens, ~1K output → well under $0.05 on a cheap-tier model.

- Phase 1–2 has zero infrastructure to operate: it runs in the user's CI with their key. All ops burden is deferred until the SaaS is justified by demand.